## Slide 1: Week 12 (7-Jul to 13-Jul) Chris Porter
Goal/Task | % Done | Hours (Act.)
Test Peripherals |  | 6
LVDS UART | 100 % | 3
Meetings |  | 1.5
Leadership Training |  | 2
Hours on task during the week (On track ≥ 13 / wk) | 12.5
Total hours on task so far this semester (On track ≥ 148 hrs) | 138

## Slide 2: Progress made during the week (Log) (What I did)
GPIO -
If I start changing outputs first, the inputs don't read, but the outputs read. GPIO probably needs two different cores, one for input and one for output. I'm assuming INOUT pins can be controlled or read by either GPIO Core.
FMC pins to the PCB might not work the way it's set up. Switches are read as ORs in pairs. (SW1||SW2). The pin names are labeled (something)P and (something)N. These pins might be set aside for differential pairs, and I'm not sure if there is a way to define them otherwise.
SPI/I2C -
MSP432 test programs not working to test the SPI/I2C
LVDS UART
Found a generic TX module that includes MIPI communication, which uses LVDS. However, we could not configure the MIPI module that sends it data.

## Slide 3: Difficulties encountered during the week (What I did not do and why)
Moving and Packing

## Slide 4: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 

## Slide 5: How can we help you achieve your goals?
.

## Slide 6: Week 12 (7-Jul to 13-Jul) Jonah Boe
Goal/Task | % Done | Hours (Act.)
Debugging GPIO and LCD | - | 5
Preparing deliverables | 70% | 5
Class material | - | 1
Other meetings | - | 1
Leadership quiz | - | 1
Hours on task during the week (On track ≥ 13 / wk) | 13
Total hours on task so far this semester (On track ≥ 148 hrs) | 148

## Slide 7: Progress made during the week (Log) (What I did)
Got a good portion of the deliverables put together (report and poster)

## Slide 8: Difficulties encountered during the week (What I did not do and why)
Still unable to find out reason for LCD not working

## Slide 9: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Finish putting together deliverables | - | 9
Get all materials packed and ready to handoff to Bro. Smith |  | 2
Class time |  | 2
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 10: How can we help you achieve your goals?
How much of the material from last semester is reusable.

## Slide 11: Week 12 (7-Jul to 13-Jul) Spencer Cheney
Goal/Task | % Done | Hours (Act.)
LVDS UART | 100% | 8.5
Meeting |  | 2
SPI and I2C test | 0% | 5
Hours on task during the week (On track ≥ 13 / wk) | 15.5
Total hours on task so far this semester (On track ≥ 148 hrs) | 153.5

## Slide 12: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
Got Differential signal transmitting data correctly with ranges from 0 to 2 volts (this should be good enough for them)
Edited SPI and I2C code to output usable data

## Slide 13: Difficulties encountered during the week (What I did not do and why)
SPI and I2C MSP432 tests aren't transmitting

## Slide 14: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Finish Report/Presentation | 7/16 | 6.5
Watch Presentations | 7/16 | 2
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 8.5

## Slide 15: How can we help you achieve your goals?
Where do we get the flash drive for our final deliverables
What do we do with the NASA form and when should we bring the FPGA and PCB to you, Bro. Smith?
  Where do we put all of our code for the project?

## Slide 16: Week 12 (7-Jul to 13-Jul) Kyle Tolliver
Goal/Task | % Done | Hours (Act.)
Leadership | 100 | 2.5
Microsemi--Benchmarks | 100 | 3.5
WIGS/Meeting | - | 2
Webpage | 90 | 1.5
Hours on task during the week (On track ≥ 13 / wk) | 10.5
Total hours on task so far this semester (On track ≥ 148 hrs) | 149

## Slide 17: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
Webpage work
Benchmark
Took Leadership test

## Slide 18: Difficulties encountered during the week (What I did not do and why)
Benchmark test

## Slide 19: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Webpage – Index page | 7/16 | 6
WIGS/Meeting - Presentation/Report | 7/16 | 8
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 14

## Slide 20: How can we help you achieve your goals?
Project pictures – Team
WIGS 13 – Class next week
Do we have to do the NASA form

## Slide 21
Notes: Taken from Elder Bednar’s address: http://www2.byui.edu/Presentations/Transcripts/Devotionals/2006_10_31_Bednar.htm